EcoConnect Global Ltd.

Risk Assessment

Transparent, data-driven marketplace infrastructure for verified carbon credits

Grant Application Support Document

Prepared: May 19, 2026

Draft status: grant-ready structure with explicit placeholders. Final submission requires applicant verification, legal review, program-specific eligibility review, and replacement of all missing data.

# Risk Assessment

The following risk register is written from the perspective of a skeptical grant evaluator. The highest-risk areas are eligibility, regulatory exposure, carbon credit integrity, unsupported projections, and missing partner commitments.

| Risk | Likelihood | Impact | Mitigation | Residual Risk |
| --- | --- | --- | --- | --- |
| Applicant eligibility not confirmed | High | High | Confirm legal entity, jurisdiction, and grant program requirements before submission. | Medium |
| Carbon credit integrity concerns | High | High | Use ICVCM/VCMI-aligned criteria, independent expert review, transparent methodology, and conservative claims. | Medium |
| Regulatory/licensing exposure | Medium | High | Obtain legal opinion on trading, brokerage, payments, AML/KYC, sanctions, and escrow structures. | Medium |
| Overstated financial projections | High | High | Use conservative base case; treat original $120M-$155M Year 5 case as unvalidated upside. | Medium |
| No confirmed pilot customers | High | High | Secure LOIs and define pilot recruitment milestones before submission. | Medium |
| Data rights and quality gaps | Medium | High | Document data sources, licenses, registry terms, quality checks, and audit trails. | Medium |
| Cybersecurity/privacy breach | Medium | High | Implement DPIA, encryption, access controls, penetration testing, incident response, and vendor due diligence. | Medium |
| Grant compliance failure | Medium | High | Set up procurement policy, timesheets, segregation of duties, document retention, and audit trail. | Low-Medium |
| Technology delivery delay | Medium | Medium | Stage MVP features, use agile delivery, maintain risk register, and prioritize pilot-critical functionality. | Medium |
| Market adoption slower than forecast | Medium | High | Narrow target market, validate pricing, launch pilots, and adjust monetization based on feedback. | Medium |
| Greenwashing or claims misuse by customers | Medium | High | Require claims guidance, disclaimers, VCMI alignment, and customer education. | Medium |
| Competition from exchanges, registries, or ESG platforms | Medium | Medium | Differentiate through SME access, transparency, documentation, and integrated reporting workflow. | Medium |
| Insufficient match funding | Medium | High | Document cash/in-kind match commitments and maintain a cash contingency plan. | Medium |
| Partner dependency | Medium | Medium | Use multiple data sources, standard APIs, termination clauses, and backup plans. | Medium |

## Immediate Risk Reduction Actions

Choose a specific grant program and rewrite the application against that program's scoring rubric.

Replace the $50M equity-investment ask with a phased grant request, match plan, and future financing strategy.

Confirm legal entity, applicant jurisdiction, eligibility, tax status, bank account, and authorized signatory.

Secure signed LOIs from at least 10 pilot buyers, 5 project developers, and 2-3 technical/compliance partners.

Obtain a legal/regulatory memo on carbon credit transactions, AML/KYC, sanctions, consumer claims, and financial services risk.

Replace market-size claims with sourced, segmented data and a bottom-up revenue model.

Stop claiming certification authority unless accreditation or formal partnerships are documented.

Add procurement, financial controls, timesheets, data protection, cybersecurity, conflict-of-interest, and anti-lobbying policies.

Build a credible M&E plan that reports platform outputs and verified retirements without overclaiming emissions reductions.

Add a named management team, advisors, governance structure, and independent evaluator.

## Source Notes

Source documents reviewed:

retirement_idea.docx - concept plan for a global marketplace for carbon credits and sustainability initiatives

retirement_plan.docx - comprehensive business plan for EcoConnect Global Ltd.

retirement_funds_request.docx - detailed $50 million investor-oriented use of funds

External market and compliance sources used for sanity-checking and grant framing:

World Bank - State and Trends of Carbon Pricing: https://www.worldbank.org/en/publication/state-and-trends-of-carbon-pricing

Ecosystem Marketplace - 2024 State of the Voluntary Carbon Market / market contraction article: https://www.ecosystemmarketplace.com/articles/report-the-voluntary-carbon-market-contracted-in-2023-driven-by-drop-off-in-transactions-for-redd-and-renewable-energy/

ICVCM - Core Carbon Principles and Assessment Framework: https://icvcm.org/wp-content/uploads/2024/02/CCP-Book-V1.1-FINAL-LowRes-15May24.pdf

VCMI - Claims Code of Practice and MRA framework: https://vcmintegrity.org/vcmi-claims-code-of-practice/

U.S. Treasury - Voluntary Carbon Markets Joint Policy Statement and Principles: https://home.treasury.gov/system/files/136/VCM-Joint-Policy-Statement-and-Principles.pdf

European Commission - Corporate sustainability reporting / CSRD: https://finance.ec.europa.eu/financial-markets/company-reporting-and-auditing/company-reporting/corporate-sustainability-reporting_en

European Commission - EU Emissions Trading System: https://climate.ec.europa.eu/eu-action/carbon-markets/eu-emissions-trading-system-eu-ets_en

GOV.UK - Environmental reporting guidelines including SECR: https://www.gov.uk/government/publications/environmental-reporting-guidelines-including-mandatory-greenhouse-gas-emissions-reporting-guidance